DEVELOPMENT PLAN

Release Analytics Tool

Version 1.0  |  April 2026

| Field | Value |
| --- | --- |
| Repository | mohamedshetarasan-dev/release-analytics |
| Created | 2026-04-14 |
| Backend | Node.js + Express + TypeScript |
| Frontend | React + TypeScript + Vite |
| Database | SQLite (Phase 1) → PostgreSQL (Phase 2) |
| Agents | Anthropic Claude SDK (claude-sonnet-4-6) |
| Monorepo | npm workspaces + Turborepo |

# 1. Tech Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Fast DX, component-based, TS-first |
| Charts | Recharts | React-native, composable, responsive |
| State | Zustand + React Query | UI state + server state separation |
| Backend | Node.js + Express + TypeScript | Strong ecosystem, familiar JS stack |
| ORM | Drizzle ORM | SQL-first, lightweight, easy SQLite→Postgres migration |
| DB Phase 1 | SQLite (better-sqlite3) | Zero infra, runs in-process |
| DB Phase 2 | PostgreSQL | Production scale |
| File parsing | SheetJS (xlsx) + csv-parse | Handles both XLSX and CSV |
| File upload | Multer | Multipart form handling |
| Validation | Zod | Runtime schema validation |
| Agents | @anthropic-ai/sdk | Multi-agent orchestration |
| GitHub API | @octokit/rest | PR creation, comments |
| CI/CD | GitHub Actions | Lint, test, build, agent automation |

# 2. Data Model

## releases

| Column | Type | Description |
| --- | --- | --- |
| id | TEXT PK | UUID |
| version | TEXT UNIQUE | e.g. "3.20.1", "4.2.0" |
| name | TEXT | Optional friendly name override |
| status | TEXT | "active" ¦ "completed" |
| import_job_id | TEXT FK | Reference to import_jobs |
| created_at | INTEGER | Unix timestamp |

## work_items

| Column | Type | Description |
| --- | --- | --- |
| id | TEXT PK | UUID |
| azure_id | TEXT UNIQUE | Original Azure DevOps ID |
| release_version | TEXT | FK to releases.version |
| parent_azure_id | TEXT | Parent ID for inheritance resolution |
| type | TEXT | "user_story" ¦ "task" ¦ "bug" ¦ "feature" |
| title | TEXT | Work item title |
| state | TEXT | "Active" ¦ "Resolved" ¦ "Closed" ¦ "New" |
| assigned_to | TEXT | Name only (email stripped) |
| created_date | INTEGER | Unix timestamp |
| activated_date | INTEGER | When work actually started |
| resolved_date | INTEGER | When bug was resolved |
| closed_date | INTEGER | When item was closed |
| iteration_path | TEXT | Sprint path |
| planned_hours | REAL | Original Estimate (Tasks) |
| actual_hours | REAL | Completed Work (Tasks) |
| story_points | REAL | Story Points (User Stories) |

# 3. Metric Calculations

| Metric | Formula |
| --- | --- |
| Total bugs | COUNT(*) WHERE type='bug' AND release_version=X |
| Avg resolution time | AVG(resolved_date - activated_date) WHERE type='bug' AND resolved_date IS NOT NULL; fallback: resolved_date - created_date if activated_date IS NULL |
| Release duration | MAX(closed_date) - MIN(activated_date); fallback start: MIN(created_date) |
| Planned hours | SUM(planned_hours) WHERE type='task' |
| Actual hours | SUM(actual_hours) WHERE type='task' |
| Story points | SUM(story_points) WHERE type='user_story' |

# 4. Azure DevOps Column Mapping

| Azure DevOps Column | Internal Field | Notes |
| --- | --- | --- |
| ID | azure_id | Unique identifier |
| Work Item Type | type | Maps to: user_story, task, bug, feature |
| Parent | parent_azure_id | Used for release inheritance |
| Assigned To | assigned_to | Format "Name <email>" — name extracted |
| Release Version | release_version | PRIMARY release key |
| Activated Date | activated_date | When work started |
| Resolved Date | resolved_date | When resolved |
| Closed Date | closed_date | When closed |
| Original Estimate | planned_hours | Tasks (hours) |
| Completed Work | actual_hours | Tasks (hours) |
| Story Points | story_points | User Stories |
| Iteration Path | iteration_path | Sprint grouping |

Skipped types: Test Case, Release Note

# 5. Multi-Agent System

| Agent | Trigger | Responsibilities | Tools |
| --- | --- | --- | --- |
| Product Manager | Manual CLI / issue created | Write outcome docs, PRD sections | write_file, read_file, create_github_issue |
| Developer | Manual CLI / after outcome approved | Scaffold code, open PR | read_file, write_file, create_pull_request, run_tests |
| Code Review | PR opened (GitHub Actions) | Review diff, post comments | read_file, list_files_changed, add_pr_comment |
| Testing | Manual CLI / after merge | Write Jest tests, run, report | read_file, write_file, run_tests |

All agents share a single Anthropic client with prompt caching enabled (cache_control: ephemeral) to reduce token costs.

# 6. Testing Strategy

| Package | Unit Coverage | Integration |
| --- | --- | --- |
| backend | 80% lines/branches | Key API routes via supertest |
| frontend | 70% lines | Critical flows via vitest + RTL + msw |
| agents | 60% lines | Anthropic SDK mocked |

Backend tests use better-sqlite3 in :memory: mode — no Docker required.

# 7. GitHub Actions Workflows

| Workflow | Trigger | Jobs |
| --- | --- | --- |
| ci.yml | PR to main | lint, type-check, test-backend, test-frontend, build |
| pr-automation.yml | PR opened/sync | Code Review Agent posts review comment |
| deploy.yml | Push to main | Build + deploy |

# 8. Development Phases

## Phase 0 — Foundation (Week 1)

- GitHub repo creation and branch protection on main

- Monorepo scaffold (Turborepo + npm workspaces)

- ESLint, Prettier, TypeScript config per package

- GitHub Actions CI skeleton

- docs/ folder with all documents and outcomes

## Phase 1 — Backend Core (Weeks 2–3)

- Drizzle ORM + SQLite setup with migrations

- importService.ts: CSV/XLSX parsing, column mapping, two-pass release resolution

- metricsService.ts: all 4 metric queries

- releaseService.ts: CRUD operations

- All REST API routes wired up

- 80% unit test coverage + integration tests with supertest

## Phase 2 — Frontend Core (Weeks 3–4)

- Vite + React + TypeScript scaffold

- FileUploader + ImportPage

- DashboardPage with ReleaseSelector

- 4 chart components (Recharts): BugCount, BugResolution, EffortComparison, ReleaseDuration

- MetricCard, DataTable shared components

- React Query + Axios API client

- Component tests (vitest + RTL + msw)

## Phase 3 — Multi-Agent System (Weeks 5–6)

- Anthropic SDK setup with prompt caching

- All 4 agents + orchestrator router

- GitHub tools (Octokit): PR creation, comments, issue management

- pr-automation.yml wired to Code Review Agent

- Agent unit tests with mocked SDK

## Phase 4 — Polish (Week 7)

- Error boundaries and loading states

- Accessibility audit (WCAG 2.1 AA)

- README, api-spec.md

- Deploy workflow finalized

## Phase 5 — Azure DevOps API Integration (Future)

- Direct REST API connection with PAT authentication

- Scheduled/automated sync

- PostgreSQL migration via Drizzle

# 9. Critical Files

| File | Why Critical |
| --- | --- |
| packages/backend/src/services/importService.ts | Most complex component — entire data ingestion pipeline |
| packages/backend/src/db/schema.ts | Drizzle schema — everything else depends on this |
| packages/backend/src/config/columnMap.ts | Makes importer tolerant of Azure DevOps column variations |
| packages/agents/src/orchestrator/router.ts | Controls how agents coordinate |
| packages/backend/src/services/metricsService.ts | Core value of the tool — correctness is critical |
| packages/frontend/src/pages/DashboardPage.tsx | Primary user-facing view |